Risk Assessment Register

Overview

This document identifies and assesses potential risks that may impact the successful delivery, adoption, and performance of Project Pulse AI – Predictive Delivery Intelligence Platform.

Each risk is evaluated based on its likelihood, potential impact, and mitigation strategy to support proactive risk management throughout the product lifecycle.

Risk Assessment Scale

| Rating | Likelihood | Impact |
| --- | --- | --- |
| High | Likely to occur | Significant impact on delivery or business objectives |
| Medium | Possible to occur | Moderate impact requiring management attention |
| Low | Unlikely to occur | Minimal impact with limited disruption |

Risk Register

| Risk ID | Category | Risk Description | Likelihood | Impact | Mitigation Strategy | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RISK_001 | Requirements | Incomplete or unclear business requirements | Medium | High | Conduct requirement reviews and stakeholder validation sessions | Product Manager | Open |
| RISK_002 | Delivery | Delays in development of core platform features | Medium | High | Prioritize MVP scope and monitor sprint progress closely | Project Manager | Open |
| RISK_003 | Data & AI | Insufficient project data for AI model validation | High | High | Use sample datasets and validate assumptions early | AI Team | Open |
| RISK_004 | Adoption | Low adoption of AI-generated insights by users | Medium | Medium | Gather user feedback and improve usability through iterative releases | Product Team | Open |
| RISK_005 | Performance | Dashboard performance issues with large data volumes | Medium | Medium | Perform performance testing and optimize data processing | Engineering Team | Open |
| RISK_006 | Integration | Integration challenges between platform components | Medium | High | Define integration requirements and conduct early testing | Solution Architect | Open |

Key Risk Areas

Requirements Risks

- Incomplete or evolving business requirements

- Scope changes impacting roadmap commitments

Delivery Risks

- Development delays impacting release schedules

- Resource availability and competing priorities

Data & AI Risks

- Insufficient historical project data

- AI prediction accuracy and reliability concerns

Adoption Risks

- Resistance to AI-generated recommendations

- Low user engagement with platform capabilities

Technical Risks

- Performance bottlenecks with increasing data volumes

- Integration challenges across platform components

Risk Review Process

- Review risks during sprint planning and roadmap reviews

- Monitor mitigation actions and ownership

- Escalate high-impact risks to stakeholders when required

- Update risk status throughout the project lifecycle

Expected Outcome

Provide a structured approach for identifying, assessing, and mitigating risks, enabling proactive decision-making and increasing the likelihood of successful delivery of Project Pulse AI.