Risk Review Log

Overview

This document tracks the ongoing review and monitoring of risks identified for Project Pulse AI – Predictive Delivery Intelligence Platform.

The purpose is to ensure that risks are regularly assessed, mitigation actions are progressing as planned, and new risks are identified throughout the project lifecycle.

Risk Review Log

| Review Date | Risk ID | Risk Description | Current Status | Mitigation Progress | Next Action |
| --- | --- | --- | --- | --- | --- |
| 01-Jan-2026 | RISK_001 | Incomplete or unclear business requirements | Open | Requirement review sessions completed | Final stakeholder validation |
| 01-Jan-2026 | RISK_002 | Development delays impacting roadmap commitments | Open | Sprint progress monitored weekly | Review MVP scope priorities |
| 01-Jan-2026 | RISK_003 | Insufficient project data for AI validation | In Progress | Sample datasets identified | Complete AI model testing |
| 01-Jan-2026 | RISK_004 | Low adoption of AI-generated insights | Open | User feedback collection planned | Conduct usability review |
| 01-Jan-2026 | RISK_005 | Dashboard performance issues | Open | Performance testing initiated | Optimize data queries |
| 01-Jan-2026 | RISK_006 | Integration challenges across components | In Progress | Integration requirements documented | Execute integration testing |

Risk Status Definitions

- Open – Risk identified and under active monitoring

- In Progress – Mitigation actions are being executed

- Mitigated – Risk impact reduced to an acceptable level

- Closed – Risk no longer requires monitoring

Review Cadence

- Sprint Planning Reviews

- Sprint Retrospectives

- Monthly Roadmap Reviews

- Release Readiness Assessments

Success Criteria

- Risks reviewed regularly

- Mitigation actions tracked to completion

- High-priority risks escalated appropriately

- Risk exposure reduced over time

Expected Outcome

Maintain continuous visibility into project risks, ensure mitigation actions remain effective, and support proactive decision-making throughout the delivery of Project Pulse AI.